RSX-11M TO RSX-11M-PLUS MIGRATION

----------------------------------------------------------------

SUBJECT: RSX-11M TO RSX-11M-PLUS MIGRATION

AUTHOR: Allen A. Watson

Manager, Systems Technology

BERGEN EVENING RECORD

150 River Street

Hackensack, NJ  07602

(201) 646-4111

----------------------------------------------------------------

TABLE OF CONTENTS GOES HERE

1.0  Reasons for going to M-Plus

1.1  Shadow disk

Our main reason for migrating from RSX-11M to RSX-11M-PLUS was the

added  capability  of what is called "shadow disk".  We have been,

and still are, developing several large applications that will  be

handling  volatile  and  sensative  data:  an advertising accounts

receivable package, a display advertising layout  package,  and  a

newspaper  circulation  package.   All  of  this  data is changing

rapidly from day to day.  Some of it, such as the ad layout  data,

is critical to the daily production of the newspaper.

In the newspaper computing world we have a saying:  "THERE  IS  NO

TOMORROW." In most computing applications in the event of disaster

it is possible, although  not  desirable,  to  "do  it  tomorrow".

Getting out payroll a day late may be expensive, it may cause alot

of discontent, but in the worst case it can  be  done.   Producing

Tuesday's  newspaper on Wednesday, however, simply cannot be done.

For a newspaper, there is no "tomorrow".

For  applications  involved  in  the  production  of  the   paper,

therefore,  data  backup  is  imperative,  and recovery in case of

disaster, such as a head  crash,  must  be  nearly  instantaneous.

Typically, in newspaper applications, five minutes is considered a

maximum recovery time.  It may be nice in movies about  newspapers

to  have  someone  screaming  "Stop  the press!", but in real life

stopping the press is about the last thing you ever  want  to  do.

To  stop the press because the computer has lost data necessary to

the production of the next pages would cost so much that you could

RSX-11M TO RSX-11M-PLUS MIGRATION                               Page 2

buy a complete secondary computer with the money.  In fact, almost

every paper I am familiar  with  has  totally  redundant  computer

hardware for just that reason.

What we  needed  was  dual  recording  of  critical  data  on  two

identical  disk packs , so that if a head crash occurred, all that

would be necessary to recover would be to boot up from the  second

disk.    That   is   what  "shadow  recording"  is.   A  complete,

up-to-the-second, mirror image copy of your disk is maintained  on

another disk mounted on another drive.

We briefly considered a transaction log type of system, where  any

updates  to files would be logged onto a disk or a mag tape.  This

required a lot of support software:  each application  would  have

to  handle  its  transaction  logging,  programs  would have to be

written to recover from transaction logs  and  periodically  purge

them,  and  so  on.   Any  new  application  would have to include

support  of  transaction  logging,  making  all  the  applications

larger.   We  rejected this approach in favor of M-PLUS and shadow

disk because shadow disk is transparent  to  the  application  and

requires no additional code.

A  nice  side  benefit  of  shadow  disk  from  the  viewpoint  of

operations is that it eliminates the need to copy the disk you are

shadowing;  you have a constant, on-line copy.

In our brief experience with shadow disk, we have  found  that  it

adds little overhead to the system, especially when you funnel the

shadow disk through a separate controller using a unique ACP.

Remember, however, that if you have four disks you want to shadow,

you will need eight disk drives!  If the ability to recover from a

head crash in five minutes instead of an hour, or much  more  (you

know  what  it  would  take  at  your  site) is worth the price of

another drive, you should consider using M-PLUS shadow disk.

At THE RECORD we have experimented with combining the Virtual Disk

package  from  the RSX SIG tapes with shadow disk.  This allows us

to designate selected sets of files that  have  been  assigned  to

virtual  disks,  which  are  located  on  several disk drives, for

shadowing on a comparable set of  virtual  disks  that  have  been

located  on a single "shadow" drive.  We have limited the files to

be shadowed to the critical few,  instead  of  duplicating  entire

disk  packs,  and  have  been  able to reduce the number of drives

needed to shadow those files.  I will be discussing this aspect of

shadow disk in a separate session Thursday afternoon at 4:30.

RSX-11M TO RSX-11M-PLUS MIGRATION                               Page 3

1.2  Overlapped seeks for disk

M-Plus supports overlapped seeks for disk.   This  feature  allows

multiple  disk  units  attached  to a single controller to perform

seeks (head  movement)  simultaneously,  although  only  one  data

transfer   can   occur  at  any  one  time.   Most  advanced  disk

controllers  support  this  feature,  as  ours   do.    Since   we

anticipated  an  operations  environment  where up to eight drives

might be accessed through a single controller,  it  seemed  to  us

that  overlapped  seeks  would  be  a  considerable  help  to disk

throughput.

In our current operations we rarely  have  more  than  two  drives

operating  through  a  single controller, and in most cases we are

operating on just one drive, so we have no concrete  data  yet  on

savings through overlapped seeks.

1.3  Supervisor mode libraries

Available only on 11/70's and  11/44's  under  M-PLUS,  supervisor

mode  libraries  are  resident libraries that double a user task's

virtual address space by mapping  the  instruction  space  of  the

processor's supervisor mode.

That was a near quote from the Executive  Reference  Manual.   For

those  of  you who haven't yet learned to speak DEC, let me give a

rough translation.  A  task  or  program  under  RSX-11M  is  only

allowed to have 32K (roughly 32,000) locations of memory to run in

because the hardware can't count any higher than that.  Supervisor

mode  is  like a second counter, allowing another 32K locations to

be used.  For a little memory overhead in your  program  and  some

run  time overhead when your program has to switch modes to get at

the stuff in the supervisor mode  library,  you  can  double  your

program size.

That was important to us because we are  converting  a  number  of

programs  from an IBM 370 with virtual memory to run on our 11/70.

Most of them were just too  big  to  run  without  overlaying  and

breaking  them  up  into  subtasks, with the attendant overhead in

increased execution time.  Supervisor mode libraries give  us  the

ability to build bigger tasks.

In addition, many of the  DEC  utilities  can  be  built  using  a

supervisor  mode  library  for  File Control Services (FCS).  That

makes those commonly used programs smaller,  and  for  the  larger

ones that require a lot of overlaying under RSX-11M, allows DEC to

reduce the overlaying, thus reducing the number of  overlay  calls

from disk.  In sum, the utilities are smaller and run faster.  The

option of building FCSFSL utilities is offered during SYSGEN and I

RSX-11M TO RSX-11M-PLUS MIGRATION                               Page 4

advise you to take it.

1.4  Secondary pool

Under RSX-11M we had frequent system crashes when we  ran  out  of

pool.   For you new users, "pool" is a space in the executive used

by the system as a work area to contain data  structures  such  as

system lists, control blocks, and I/O packets.  Every file that is

open has a file control block in pool;  each installed task has  a

task control block;  active tasks have task headers in pool;  each

terminal has a user control block, and so on.  There's  a  lot  of

stuff in pool and only a limited space in the Exec.  When it fills

up, the system crashes.

How many of you RSX users have experienced that problem?

Before M-PLUS we tried lots of tricks to get more pool or to  keep

from  crashing.   We  installed the Pool Monitor Task from the SIG

tapes;  we put in patches from Jim Downward  at  KMS  Fusion  that

allowed  us  to run with fewer tasks installed;  we put in a patch

to the terminal  database  to  reduce  the  number  of  SCB's  for

terminals.   Each thing helped a little, then we'd run out of pool

again as the load increased.

Under M-PLUS we have yet to come close  to  running  out  of  pool

space.  One of the main reasons is secondary pool.  Secondary pool

is a memory partition that is outside of the Executive, and it can

be  as  large  as  you want.  M-PLUS uses it for more permanent or

less frequently used data structures, and thus frees up that space

in  primary  pool.   Task headers, for example, go there, so under

M-PLUS there is almost no limit to the number  of  tasks  you  can

install.

We had a pool problem under M;  no longer.  We come up  with  over

11,000 words of primary pool.  We'll run out of memory long before

we run out of pool.  PMT seems  almost  superfluous  under  MPLUS.

But  we  can  (and will) buy more memory!  and you could never buy

more pool.

1.5  Directive common

Directive common is another way you get more pool space;  some  of

the  executive  directives  are moved into a common partition thus

freeing up more space in the exec.

RSX-11M TO RSX-11M-PLUS MIGRATION                               Page 5

1.6  Multi-user tasks

Our system has lots of users.   We  anticipate  having  up  to  52

terminals  on  a single 11/70.  That many users can fill up memory

with tasks awfully fast.  M-PLUS allows the building of multi-user

tasks,  in  which a single copy of read-only portions of a task is

shared by  many  users.   Even  on  our  development  system,  the

multi-user   versions   of   EDT   and   PIP  have  helped  reduce

checkpointing  in  the  system.   We  are  making  some   of   our

application tasks multi-user also.

1.7  Multistream batch processing

We wanted batch processing so  that  users  could  schedule  long,

time-consuming tasks to be done in off hours.  Batch allows you to

do this.  In effect you submit a command file to the queue manager

just  like  a  print  job:   SUBMIT MYJOB/AFTER:17:00.  Also, when

development gets really heavy we can ask users to submit  jobs  to

batch streams rather than running them directly, thus limiting the

number of simultaneous compiles and task builds.

1.8  Task and user accounting capability

We expect our system to overload before long  even  under  M-PLUS.

When  that  happens we will be able to use the resource accounting

facility to determine which tasks are overloading the system,  and

with  what  kind  of  activity:   CPU,  disk,  QIO's,  etc.  It is

possible  we  may  develop  a  charge-back  system  to  our   user

departments.

2.0  Transition process from M to M+

I would say we had a rough transition, but largely because of  two

factors:  first, we elected to migrate at exactly the time DEC was

discontinuing Version  1.0  and  starting  on  Version  2.0.   For

several  months we couldn't get either version from them.  Finally

they delivered Version 1.0;  about six weeks later, we got Version

2.0.  We had barely adjusted to Version 1.0!

Second, we had all non-DEC disks and disk controllers.  It's  very

hard  to  SYSGEN  a system when you can't run any of your disks on

it.  We ran our Version 1.0 GEN from our RSX-11M 3.2  system,  and

then  GEN'ed our Version 2.0 using the Version 1.0 system.  Before

RSX-11M TO RSX-11M-PLUS MIGRATION                               Page 6

starting the GEN, we had to modify  SAVE,  the  DB  driver,  other

utilities  and  the  SYSGEN  command  files  to compensate for our

foreign controllers.  It was frustrating because  we  spent  weeks

debugging  code  for the disk sub-system without being able to see

the new system at all.  We read  the  manuals  and  dreamed  great

dreams;  meanwhile we couldn't even boot the thing.

If I were back buying our  system  in  the  first  place  I  would

include  at  least one standard DEC disk system for doing SYSGEN's

if for no other reason.

One nice thing is that DEC had included very clear instructions on

how  to  GEN  a Version 2.0 system from a Version 1.0 base -- just

what we needed.  They even have a special command file  for  doing

it, letting you build the Version 2.0 versions of MAC, TKB and IND

that you need for the GEN on your Version 1.0 system.  We  did  it

and  it  works.   In general the Version 2.0 SYSGEN manual is much

clearer and the SYSGEN procedure is much simpler than any  I  have

done before.

Autoconfigure is a new thing DEC has  added  that  eliminates  the

messiest  part  of a SYSGEN:  specifying CSR's and vectors for all

your hardware.  Autoconfigure just goes out there,  probes  around

the  system to figure out what hardware is attached, and generates

all that stuff for you.  It then allows you to  examine  and  edit

the  results  in  case it goofed or left out something it couldn't

recognize.  If you have a system put together by DEC  with  mostly

DEC  hardware,  use  autoconfigure;  or if you know your CSR's and

vectors meet their standards, use it.  Our CSR's and  vectors  are

definitely  non-standard even for the DEC gear (the system was put

together by an OEM) and we found it more  convenient  not  to  use

autoconfigure, so I can't say how it works.

3.0  Problems encountered in SYSGEN

3.1  Bug in Building the Executive

The command file SGNBE.CMD has a bug in it that DEC  knows  about.

When  the exec finishes task building the command file attempts to

wait for the cross-reference to complete with the statement:

.IFINS CRF... .WAIT CRF...

For some  reason  this  causes  an  error  message  saying  "SPAWN

FAILURE" and the SYSGEN command file aborts.

The only thing that fails is the indirect command file.  The  task

RSX-11M TO RSX-11M-PLUS MIGRATION                               Page 7

build  of  RSX11M  has  worked fine.  All you really need to do is

make sure CRF has finished and continue with the GEN.   I  checked

SGNBE.CMD   and  the  only  remaining  executable  line  was  "TKB

@DRIVERS".  So I  typed  that  in  directly,  waiting  for  it  to

complete,  and  then re-started the SYSGEN at the next phase after

"Build the Executive and Drivers".  Worked fine.

You could modify SGNBE.CMD (see note on SYSGEN command files below

under  "Hints  from our Experience") by commenting out the line at

fault and replacing it with a .PAUSE.  When it pauses, just  check

active  tasks.   If  CRF...   is  not  active,  then  resume.  DEC

software support suggested removing CRF...   before  starting  the

build of the exec, but that seemed counter-productive to me.

3.2  Getting correct versions of N.P. tasks

Pay close attention to the NOTE on page 3-63 of the SYSGEN manual.

If  you make any changes to the task build files to select options

on some of the non-priveleged tasks, and you  fail  to  move  them

from  [1,54]  to  [3,54]  after they are built, you won't get your

tailored versions of those non-priveleged tasks when you bring  up

the  system.   The  versions  of those tasks from the distribution

tape are in [3,54].  The versions you build, for some  reason,  go

into  [1,54].  When SYSGEN creates SYSVMR.CMD file it specifically

installs non-priveleged tasks from  [3,54]  so  you  get  the  DEC

originals,  not  the ones with the options you so carefully chose.

DEC should build non-priveleged tasks into [3,54] if that's  where

they expect them to be, and I have complained to that effect in an

SPR.

4.0  Helping the users adjust

Some of these things probably apply equally well to new  users  of

RSX-11M  Version  4.0.  In general the transition for the users of

our system was painless, but not without some effort ahead of time

and behind the scenes.

4.1  Getting used to DCL

For someone coming to M-PLUS from M Version 3.2, DCL is  something

new.   We  elected  to  put  in  DCL  as  the primary Command Line

Interpreter (CLI) and to modify the task build file (see below) to

select  the  option  to  allow  any  unrecognized commands to fall

through to MCR.  If you don't do that, any user of DCL is going to

RSX-11M TO RSX-11M-PLUS MIGRATION                               Page 8

be  extremely  annoyed  when  typing PIP fileA=fileB/RE elicits an

"UNRECOGNIZED  COMMAND"  message.   You  can't  get  directly   at

anything  through  DCL,  not  even  PIP,  unless  you  enable  the

fall-through-to-MCR option in the task build.

Overall falling through to MCR works fine;   people  used  to  MCR

just go on using it as they always did and never know DCL is there

until they get around to reading the new manuals.  Almost.

There are a few problem spots where  MCR  and  DCL  use  the  same

command,  as  in  SET,  MOU,  MAC,  FOR, and INS.  A user enters a

familiar command like  "MAC FILE=FILE"  and  is  given  the  error

message:

MACRO  --  Extraneous input

MAC FILE=FILE

^

That's DCL complaining, because its syntax is  different.   Simply

alert your users that if familiar commands don't work, they should

try  them  with  a  dot   in   front   of   them.    For   example

".MAC FILE=FILE" will work just fine.  The dot tells DCL to schlep

the command off to MCR without even looking at it.

If they're going to do a lot of that sort of thing, they  can  set

their  terminal  to  MCR as primary CLI with SET TERMINAL MCR.  In

general, SET TERMINAL MCR and SET /DCL=TI:  should  be  the  first

two new commands you teach your users if DCL is in your system.

4.2  Command file execution

If a terminal is running under DCL many old  command  files  won't

work  if  they  use  MCR  commands  like  "MAC FILE,FILE/-SP=FILE"

because "MACRO" is a DCL command expecting DCL syntax.   I  happen

to like DCL, so what I do is put this into my command files:

.setf DCL

.if <CLI> = "DCL" .sett DCL

.ift DCL SET TERM MCR

|

|

contents of old command file

|

|

.ift DCL SET /DCL=TI:

That could be more generalized if you plan on multiple CLI's:

.sett MCR

.enable substitution

RSX-11M TO RSX-11M-PLUS MIGRATION                               Page 9

.sets CLI <CLI> ! Save starting CLI !

.if CLI NE "MCR" .setf MCR

.iff MCR MCR SET /MCR=TI:  !Assumes MCR command in all CLIs!

|

|

.iff MCR SET /'CLI'=TI: ! Restore starting CLI !

4.3  Hints to KMS CCL users

We still use CCL.  It  works  fine.   We  have  three  commandline

interpreters:    DCL,   MCR,  and  CCL.   DCL  comes  first;   any

unrecognized commands  fall  through  to  MCR;   finally,  CCL  is

installed  as  CA.   (catch-all)  to  handle anything MCR does not

know.  All I did was to rebuild CCL.TSK on  the  new  system,  and

since  CCL  is  not priveleged even that was probably unnecessary.

None of the Jim Downward patches to  system  routines  were  made;

most of them exist in MPLUS as distributed.  One Downward patch to

MCR we miss was the one that forced it to pass everything  to  CCL

(instead  of  kicking out things like "?" and "LI").  When we want

to add a new command it is still ever so much easier to  edit  two

or  three  lines into SYSCCL.CCL than to master the complex syntax

required to build a  DCL  command  table  entry,  edit  the  file,

assemble it, and double task build DCL!

The /CMD parameter to RUN is not exactly like  the  old  KMS  /PRM

parameter:  it expects the task name in the first four characters.

In other words, it clobbers the first four  characters  you  pass.

You must say:

RUN $MAC/CMD="MAC FILE=FILE"        instead of

RUN $MAC/PRM="FILE=FILE"

The CMD parameter does not exist for INSTALL, as PRM  did  in  the

KMS   mods.   One  strange  annoyance  is  that  you  cannot  pass

parameters to an installed task from the RUN  command  using  CMD;                          _________

to use RUN/CMD the task must be non-installed.                                   ____

4.4  New Introduction manual

The Introduction To RSX-11M-PLUS book with accompanying  files  in

[200,1]  are  a great training aid for new users.  I did find some

of the examples in the book did not work;  some files used in  the

text  were  missing,  but  were easy to provide.  Mostly they were

one-line text files used to illustrate several commands like  TYPE

and PRINT.  Nothing major was missing.  I suggest you run thru the

RSX-11M TO RSX-11M-PLUS MIGRATION                              Page 10

book yourself before handing it to a new user, and fix the  things

that  don't  work.   Even  your  old  hands  should work thru this

because they will learn DCL and other stuff  they  probably  never

knew  or  have  forgotten (e.g.  EDT line edit mode for people who

always use keypad).

One outright error:  the manual says  the  EDT  command  "T  LAST"

types  the  last  line  of a file;  in fact it types the last line

referenced.  The command should be "T END-1".

4.5  Queue Manager and Error Logger

The Queue Manager and Error Logger commands have changed  entirely

from  anything  you  ever  knew.  God knows they needed it, but be

warned and spend  some  time  looking  through  the  documentation

before  turning  the  system loose on your users.  You may want to

write  some  memos  to  frequent  users  and  computer  operations

personnel,  or hold some re-training classes.  At least alert them

to the excellent HELP files and how to find them.

If you have any command files  that  used  to  make  error  report

generation  easier  ,  throw  them  out.   They'll be useless.  Be

prepared to rewrite, and to find that it is easier this  time.   I

wrote  a  file called ERRORS.CMD for our operators to use (it will

be in [333,100] on the SIG tape) that walks them through  most  of

the options.

The canned report option for the error log  REPORT  GENERATOR  did

not work.  You are supposed to be able to enter:

RPT /RE:DAY

to get a full summary report on all today's errors,  for  example.

It  bombs.   My ERRORS.CMD file could not make use of this switch,

unfortunately.  I have SPR'ed this.

5.0  Hints from our experience

5.1  Multi-path access to disks

Setting up procedures for proper handling  of  dual-ported  disks,

disks  that  in  addition  are  accessible from two or three CPU's

simultaneously, was very complex.   We  have  three  CPU's,  three

controllers,  and six drives.  The disks are each connected to two

RSX-11M TO RSX-11M-PLUS MIGRATION                              Page 11

of the three controllers, and all three controllers are  connected

to  all  three  CPU's.  There are two paths to each disk from each

CPU.

M-PLUS allows you to specify disk drives  as  dual-ported.   Since

that  is  what  we have physically it seemed to make sense to tell

the software about it.  It took us  weeks  to  find  out  all  the

things  that  could  go  wrong.   We  found  no actual bugs in the

software, just mass confusion for us as users.

One rule of thumb:  DON'T LIE TO THE SYSTEM.  If you SAY there are

two paths to a disk there damn well better BE two paths.  You see,

we have this nice switch panel that can put individual ports on  a

controller  offline...   Well,  if  the  second  path for DB2:  is

switched offline, and you try to MOUNT DB2:, mount will time  out.

If  you're  booting  from  DB2:,  tasks  will  start  getting load

failures in STARTUP right after CON ONLINE ALL is  executed  (more

on the CON tasks below).

We  also  found  (with  CDC  drives  and  SI   controllers)   that

dismounting  a  pack on one CPU could knock it offline for another

CPU as well.  We had one CPU booted from DB5:.  A user on a second

CPU  mounted  DB5:/NOWRITE  (that's  a new switch on MOUNT that is

very useful), and when he was done, he  dismounted  DB5:   like  a

good  user  should.   Bang!   down  goes  the first CPU.  For some

reason, even though our  drives  look  like  RP04's  to  RSX,  the

dismount  command  is  trying  to  unload  the disk!  And for some

reason the disk seems to recognize it  even  though  it  can't  be

unloaded from software.  (Could be a hardware bug.)

We finally discovered that, to be safe, we should mount disks with

a  new switch, /LOCK=N, which sets the default for dismount to "no

unload".  That way  users  don't  have  to  remember  to  use  DMO

DBn:/LOCK=N.  We set up a MOUNT.CMD command file and have everyone

use it to mount a disk so the right switches are always used.

Another  switch  useful  in  multi-path  situations   is   /LRU=0.

Whenever  we  mount  a  disk  /NOWRITE  we  also add /LRU=0, which

instructs RSX not to cache directories in  memory  but  to  always

read from the disk.  That may sound inefficient, but when we mount

a disk /NOWRITE it is usually because it is  mounted  for  writing

from  another  system.   Directories can get strangely out of sync

when one system is writing to a directory and  another  thinks  it

has the directory cached in memory!

What we really need is a mechanism that completely prevents a disk                                                 __________ ________

being  mounted for writing from two systems at once.  We have done

that, of course, and the result is hundreds of multiply  allocated

blocks  as  each  system  blithly writes using its own copy of the

bitmap of free blocks.  One  useless  disk  and  lots  of  grouchy

users.   We  are  currently working on some mods to MOU and SAV to

accomplish this.

RSX-11M TO RSX-11M-PLUS MIGRATION                              Page 12

5.2  CON, the System Reconfiguration task

The System Reconfiguration task is both an  enormous  boon  and  a

colossal  pain.   This  task  enables you to place devices in your

configuration either on or offline by software command:  CONFIGURE

OFFLINE  DB0:,  for example.  You can also display and even change

CSR's and vectors!  This affords great flexibility.  But there  is

a whole new command set to learn.

The pain comes from what I said above:  DON'T LIE TO  THE  SYSTEM.

RSX-11M  users  are  used to being able to do peculiar things like

spinning down one disk  and  spinning  up  another  in  its  place

without  dismounting  it from the system.  M-PLUS won't let you do

that;  the minute you touch the  button  it  dismounts  the  drive

automatically.   This  particular  protection is, I suppose, good.

But sometimes I want to lie to the system!  Like  when  I  blow  a                         ____

home  block  on  an  otherwise  good  disk and want to recover its

files.  I've kept a Version 3.2 pack around just  so  I  can  play

that game.

A related difference is the fact that under M-PLUS any  access  to

mag  tape requires that the tape be mounted.  To initialize a tape

you can't just allocate yourself the drive  and  initialize;   you

allocate  it,  MOUNT it /FOREIGN , and then initialize.  Same with

BRU and other utilities that used to access  unmounted  tapes  and

disks under RSX-11M;  no more, you have to MOUNT /FOREIGN.

In general M-PLUS forces you to be more careful about what you  do

with  the hardware, and to tell the system using CON before you do

it.  If we are going to switch an access path to disk offline,  we

first  must  CON it OFFLINE.  Makes sense, but at first it creates

strange situations for someone used to M.

5.3  Task Build options

Before building non-privileged tasks, I recommend you search  thru

all xxxBLD.BLD files in [1,20] for all the GBLPAT and GBLDEF lines

to see for yourself what options you have  in  task  building  the

various  utilities.   These  are  command  files used by SYSGEN to

create xxxBLD.CMD files in [1,24] for  the  related  task  builds.

For  example,  PIPBLD.BLD  contains switches to select options for

PIP.

There is a point where SYSGEN pauses after  creating  the  command

files  in [1,24] and asks if you want to edit any of them, and you

could wait until then and then do your editing.  However,  if  you

re-run  SYSGEN  for  any reason you'll have to repeat the editing.

In addition, you can, if you wish, build three  versions  of  many

utilities, one regular (overlaid), one using FCSRES, and one using

RSX-11M TO RSX-11M-PLUS MIGRATION                              Page 13

FCSFSL.  Then you have to edit three command files in [1,24].   If

you  edit  the  xxxBLD.BLD  files  in  [1,20]  before starting the

non-privileged  task  part  of  SYSGEN,  then  your  options  will

automatically  be included in all three versions every time you do

a GEN.

5.3.1  PIP -

For example, PIP is advertised as having the  option  to  preserve

creation  date  on  copies,  but nowhere does it tell you that you

must edit a global in the PIPBLD.BLD to obtain this option.

5.3.2  INDIRECT -

The Indirect  Command  processor  also  has  nifty  options.   For

example, you can have it default to the system UIC (or another you

designate) if the command file is not found  in  the  user's  UIC;

once  again,  however,  you  must edit the Build file to get this.

IND is now called ICM just to confuse you.

5.3.3  DCL -

DCL has a couple of options, most  useful  of  which  is  allowing

unrecognized    commands   to   fall   through   to   MCR.    Edit

[1,20]DCLBLD.BLD to get it.

5.3.4  Other tasks with options -

Tasks I found having build file options:

DMP     CMP     AT.     LPP     MAC     PIP     PRT     QCL

QMG     RMD     SHA     TKB     ACN     BYE     HEL     LBR

RPT     SAV     DCL

6.0  Miscellaneous comments

The ability to broadcast to users by name is  nifty:   finds  them

even on multiple terminals.

The sample DTR reports for Resource Accounting are excellent tools

for  producing your own customized reports.  All of the accounting

RSX-11M TO RSX-11M-PLUS MIGRATION                              Page 14

records are now accesible through Datatrieve.

In general, Mplus is easier to manage for an unsophisticated  user

because  it  translates  more  of  what  you  need  to  know  into

human-readable form.

Be aware that under M-PLUS a task named "...XXX" NEVER  RUNS;   it

is  a  prototype  task only.  When TT0 runs it by saying "XXX", it

gets a task called "XXXT0".  If you have any  command  files  that

try to do ".WAIT ...XXX" they will no longer work.  Such tasks are

not intended for multi-terminal use and should be  installed  with

task names not in the form "...XXX".

SIG programs we built under MPLUS (versions  on  SIG  tape):   SRD

(multiuser,  non-overlaid),  TECO,  UIC,  LIST, GREP, COOKIE, RNO,

DOC, DUNGEON, C(XCC), PREDAY,  TYPE  (renamed  TIPE),  TREK,  TCF,

BRUDIR,  SRDCMD  (CMD),  ADVENT,  RMC, LUT, USERMN, TRUNC, RATFOR,

PACMAN.  Most required no modification, only a few required  other

than minor mods to the build files.

The HELP files on Version 2.0 are fantastic, in  some  cases  more

accurate  than  the manuals.  I wrote three TECO macros, HDX, HFL,

EDH, and TEH (all with both TES and TEC extensions),  to  help  me

step  through  all of them and index what is there.  See [333,100]

on the current RSX tape.  (The text of this  handout  --  possibly

with   updates   after   15-OCT-82   --  will  be  there,  too  as

M2MPTALK.DOC.)

7.0  SUMMARY

Table of Contents

1.0 Reasons for going to M-Plus  . . . . 1

1.1 Shadow disk  . . . . . . . . . . . . 1

1.2 Overlapped seeks for disk  . . . . . 3

1.3 Supervisor mode libraries  . . . . . 3

1.4 Secondary pool . . . . . . . . . . . 4

1.5 Directive common . . . . . . . . . . 4

1.6 Multi-user tasks . . . . . . . . . . 5

1.7 Multistream batch processing . . . . 5

1.8 Task and user accounting capability  . 5

2.0 Transition process from M to M+  . . 5

3.0 Problems encountered in SYSGEN . . . 6

3.1 Bug in Building the Executive  . . . 6

3.2 Getting correct versions of N.P. tasks 7

4.0 Helping the users adjust . . . . . . 7

4.1 Getting used to DCL  . . . . . . . . 7

4.2 Command file execution . . . . . . . 8

4.3 Hints to KMS CCL users . . . . . . . 9

4.4 New Introduction manual  . . . . . . 9

4.5 Queue Manager and Error Logger . . . 10

5.0 Hints from our experience  . . . . . 10

5.1 Multi-path access to disks . . . . . 10

5.2 CON, the System Reconfiguration task 12

5.3 Task Build options . . . . . . . . . 12

5.3.1 PIP  . . . . . . . . . . . . . . . 13

5.3.2 INDIRECT . . . . . . . . . . . . . 13

5.3.3 DCL  . . . . . . . . . . . . . . . 13

5.3.4 Other tasks with options . . . . . 13

6.0 Miscellaneous comments . . . . . . . 13

7.0 SUMMARY  . . . . . . . . . . . . . . 14